Co-Chairs: John Word, Jacqueline Verduzco

Team: Arlitha Williams-Harmon, Glen Hall, Anne VanDerHorst, Kailani Knutson, Tim Brown; Marlis Brownfield, Joe Grubbs, Andrea Anaya, ASPC Pres, Stephanie Olmedo, Jolene Fernandez, Ron Childress, Debra Vaughn, Primavera Arvizu

AGENDA

“Safety Isn’t a Slogan, It’s a way of Life”

- Information/Announcements Items

  - Campus Evacuation Map updates- Evacuation routes to be added

  - Safety Training – Incident Command System (ICS)

  - StepUP Bystander Training

  - Spring Campus Incident Review

    - Lockdown

    - Academic Center fire alarm

    - Evacuation Exercise / Drill

  - Campus Safety Month Activities-District Attorney, CPR, Red Cross

  - Red bags: Adding 11 bags and assignments – distribute new map & training

  - Staff Development Committee- How that relates to the Safety & Security Team

- Project Update/Review -

- SM Elevator and Restroom Modernization - complete

- Facility Master Plan- Board approved 12/18- complete

- Drought Tolerant Landscape- complete

- AC and SC door replacements – complete

- LRC reconfiguration- complete

- AC exterior light repair – 90%

- Cameras – Reviewed w/security for additional placements

- HR Relocation to SM building

- Adding Foster Youth to AC building where HR is currently

- Infrastructure mapping/repairs – Civil to evaluate campus infrastructure

- Gym Floor Replacement – Schedule April 29-August 2, 2019

- Restroom Renovation- AC, Gym foyer April 1, 2020 – Nov.30, 2020

- Other

- Discussion

- Future Agenda Items

- Adjournment